Business Requirements Document (BRD)

Project Title: Cloud-Based File Sharing Portal

Version: 1.0

Date: 24-Oct-2025

Prepared by: Emad’s Super Cloud Squad

Contents

Executive Summary	2

Business Objectives	2

Scope	2

In Scope	2

Out of Scope	2

Assumptions	2

Constraints	2

Business Requirements	2

Risks	3

Success Metrics (KPIs)	3

Acceptance Criteria	3

Approval Signatures	3

# Executive Summary

Organizations struggle with secure file exchange between teams and customers. This project introduces a cloud-based file sharing portal that enables external and internal users to upload, download, and collaborate on documents securely, efficiently, and from anywhere.

# Business Objectives

- Improve file access and sharing across departments

- Enhance data security and compliance

- Reduce operational overhead of on-premises storage

- Support digital transformation strategy

# Scope

## In Scope

- User authentication using Azure AD

- Role-based access control

- Secure file upload/download

- Activity auditing and reporting

- Integration with Microsoft 365

## Out of Scope

- Real-time document co-editing

- Support for non-standard file formats (.exe, .ps1…)

# Assumptions

- Users have stable network connectivity

- Existing M365 and Azure subscriptions are active

- Compliance requirements follow ISO 27001

# Constraints

- Must comply with organizational security policies

- Must stay within approved project budget

- Go-live deadline set by business: Q2 2026

# Business Requirements

| ID | Requirement Description | Priority |
| --- | --- | --- |
| BR-01 | System must allow login via Azure AD | High |
| BR-02 | Users must upload files up to 500MB | High |
| BR-03 | Portal must support file versioning | Medium |
| BR-04 | Audit logs must be retained for 7 years | High |
| BR-05 | System must notify users when files are shared with them | Medium |

# Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Authentication outages | Users cannot access | Failover & DR strategy |
| Storage over-cost | Budget overrun | Monitoring + lifecycle management |

# Success Metrics (KPIs)

- 80% reduction in file sharing support tickets

- 30% faster access times vs current system

- 95% adoption rate within 3 months post-launch

# Acceptance Criteria

- All high-priority BRs delivered and tested

- System passes security and performance review

- User training completed

- Documentation finalized

# Approval Signatures

| Name | Title | Signature | Date |
| --- | --- | --- | --- |